Document Brief: RouteWise

A mobile and web app that helps small field-service companies (plumbers, HVAC, electricians) schedule jobs and optimize technician routes.

# Summary

RouteWise replaces the spreadsheets and phone calls that small service businesses use to dispatch technicians. Dispatchers drag and drop jobs onto a calendar, and the system suggests the most efficient route for each technician. Technicians get a mobile app to view jobs, navigate to them, update status, and collect customer signatures. Customers receive automatic SMS notifications with arrival windows. The goal is an MVP in 4 months for companies with 5-50 technicians.

# Requirements

## Functional

- Dispatcher calendar with drag-and-drop job assignment

- Automatic route optimization based on location, job duration, and technician skills

- Mobile app for technicians (iOS and Android) with offline mode

- Job status updates (en route, started, completed) with photo and signature capture

- SMS and email notifications to customers with live arrival windows

- Basic invoicing and PDF export on job completion

- Role-based access (admin, dispatcher, technician)

## Non-functional

- Page loads under 2 seconds, route calculation under 5 seconds for 50 jobs

- 99.5% uptime

- Offline sync within 30 seconds of reconnecting

- GDPR-compliant handling of customer data

- Encryption of data in transit and at rest

# Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Offline sync conflicts when two users edit the same job | Medium | High | Define conflict resolution rules early, use last-write-wins with an audit log |
| Maps and routing API costs scale faster than revenue | High | Medium | Cache routes, batch requests, evaluate open-source routing engines |
| SMS deliverability varies by country and carrier | Medium | Medium | Use two providers with automatic failover |
| Technicians resist adopting the app | Medium | High | Run a pilot with 2 companies, keep the UI to 3 taps per common action |
| Scope creep toward full accounting features | High | Medium | Lock the MVP scope and integrate with existing accounting tools later |

# Suggested Tasks

- Interview 5 dispatchers and 5 technicians to validate the core workflow

- Design wireframes for the dispatcher calendar and technician job view

- Choose the tech stack (suggested: React, React Native, Node.js, PostgreSQL)

- Build the authentication and role-based access system

- Prototype the route optimization using a third-party API

- Implement the job CRUD API and the drag-and-drop calendar

- Build the technician mobile app with an offline-first data layer

- Integrate an SMS provider and notification templates

- Add invoicing and PDF export

- Run a closed pilot with two companies and collect feedback

- Set up CI/CD, monitoring, and error tracking before launch