FORAGER WEB APPLICATION

Client Requirements Brief

Project: Forager Web Application
Purpose: Brief for Web Development Agency

1. Project Overview

Forager is a modern web application focused on helping users discover, explore, save, and manage relevant content or opportunities.

The goal is to build a fast, intuitive, responsive, and scalable platform that provides an excellent experience for users while giving the Forager team an easy-to-use administration system.

The agency will be responsible for UX/UI design, development, testing, deployment, and documentation.

2. Project Goals

The application should:

Provide a simple and engaging discovery experience.

Allow users to search and filter content.

Allow users to save and manage items of interest.

Provide user accounts and personalized functionality.

Provide an admin panel for managing users and content.

Work seamlessly across desktop, tablet, and mobile.

Be secure, fast, accessible, and scalable.

Provide a strong technical foundation for future features.

3. Core Features

Public Website

Modern homepage

Clear Forager value proposition

Search/discovery

Featured content

About / How It Works

FAQ

Contact

Privacy Policy

Terms of Service

User Accounts

Sign up

Login/logout

Password reset

Email verification

User profile

Preferences/settings

Account deletion

Search & Discovery

Keyword search

Filters

Sorting

Categories/tags

Search results

Detail pages

Related/recommended content

Mobile-friendly experience

Saved Items

Users should be able to:

Save items

Remove saved items

View saved items

Manage their saved content

User Dashboard

The dashboard should provide:

Profile

Saved items

Recent activity

Preferences

Notifications, if required

4. Admin Panel

Administrators should be able to:

Manage users

Create/edit/delete content

Publish/unpublish content

Manage categories and tags

Moderate content

View basic platform statistics

Manage appropriate settings

The system should support different admin roles if required.

5. UX/UI Requirements

The agency should provide:

Sitemap

User flows

Wireframes

High-fidelity UI designs

Responsive designs

Design system/components

Clickable prototype

The design should be:

Modern

Clean

Simple

Mobile-first

Accessible

Consistent

Easy to navigate

6. Technical Requirements

The agency should recommend an appropriate technology stack based on scalability, security, performance, and maintainability.

The application should include:

Frontend

Backend/API

Database

Authentication

Admin panel

Secure hosting

Development, staging, and production environments

Version control

Automated deployment where appropriate

Backup and monitoring

7. Security & Performance

The application must follow modern web security standards.

Requirements include:

HTTPS

Secure authentication

Authorization

Input validation

Secure data storage

Protection against common web vulnerabilities

Secure handling of user data

Fast loading times

Optimized images and assets

Responsive performance

The application should target WCAG 2.2 AA accessibility standards where applicable.

8. SEO & Analytics

The agency should implement:

SEO-friendly URLs

Page titles and meta descriptions

Sitemap

Robots.txt

Social sharing metadata

Appropriate structured data

Analytics

Key event/conversion tracking

9. Testing & QA

Before launch, the agency should conduct:

Functional testing

Responsive testing

Browser/device testing

Performance testing

Accessibility testing

Security checks

Integration testing

User Acceptance Testing

No critical defects should remain at launch.

10. Deliverables

The agency is expected to deliver:

UX/UI designs

Design system

Fully developed web application

Backend/API

Database

Authentication

Admin panel

Search and discovery

User dashboard

Required integrations

Analytics

QA testing

Production deployment

Source code

Technical documentation

Admin documentation

11. Suggested Project Phases

Phase 1 — Discovery

Requirements, user journeys, sitemap, technical planning, and MVP definition.

Phase 2 — Design

Wireframes, UI design, responsive layouts, and prototype.

Phase 3 — Development

Frontend, backend, database, authentication, search, dashboard, and admin panel.

Phase 4 — Testing

QA, security, performance, accessibility, and UAT.

Phase 5 — Launch

Production deployment, analytics, monitoring, and launch support.

12. Agency Proposal Requirements

The agency should provide:

Company/team profile

Relevant portfolio/case studies

Recommended technology stack

Project methodology

Estimated timeline

Team structure

Detailed pricing

Hosting and third-party costs

Maintenance/support options

Assumptions and exclusions

13. MVP Priorities

Must Have

Public website

User registration/login

Search

Filters

Content/detail pages

Saved items

User dashboard

Admin panel

Content management

Responsive design

Security

Analytics

Future / Optional

AI recommendations

Mobile applications

Messaging

Reviews and ratings

Payments/subscriptions

Advanced personalization

Advanced analytics

Community features

14. Acceptance Criteria

The project will be considered ready for launch when:

All agreed MVP features are completed.

Core user journeys work correctly.

The application works across major browsers and devices.

Admin functionality is operational.

Security and performance requirements are met.

Analytics are working.

Critical bugs are resolved.

Source code and documentation are delivered.

Client UAT approval is received.

PROJECT SUMMARY

Forager will be a modern, responsive, discovery-focused web application that allows users to search, explore, save, and manage content, supported by a powerful administration system.

The selected agency should deliver a production-ready, secure, scalable, and maintainable application with a strong emphasis on user experience and future growth.

Target Launch: __________________

Estimated Budget: __________________

Client: __________________

Agency: __________________

Date: __________________